# MedEvo Data Navigation — Weekend Evaluation Plan

Oct 30, 2026 · @Ruhan

## Goal and scope

By Monday 2 November, deliver a small-scale re-implementation of MedEvo's Data Navigation (feedback-guided data selection) on SLAKE, with result tables and a short report for Prof. Zhang. VQA-RAD is the optional second benchmark.

This is a re-implementation, not a reproduction, and the report must say so. The GitHub repo contains only the README, project website and paper PDF; code, training data and reproduction scripts are marked "being prepared". The full method also needs:

- A proprietary auditor. GPT-5.6-sol diagnoses each failed trajectory and writes the hint.

- Large-scale generation. 8 rollouts per question over an 81,293-question pool, plus up to 5 repair continuations each.

- Large-scale training. Full SFT, 2 epochs, lr 1e-5, ms-swift + Megatron on 64 GPUs, repeated for 3 rounds.

What is kept from the paper: the medical tag groups, the fixed feedback set that never enters training, the selection rule (Eq. 15), retraining every condition from the same base model, and equal-budget comparison against random selection. What is dropped: the GPT auditor, trajectory repair and error-type feedback. The closest paper analogue is therefore the "without error-type feedback" branch of Table 5.

Deliverables: 5 result tables, a 2–3 page report, the scripts, and a run log with versions and seeds.

## Data Navigation: paper vs. this re-implementation

In MedEvo (Sec. 3.3), the model is evaluated on a fixed feedback set before each round, error rates are computed per medical tag group, and the next round's question budget goes to the weakest groups. For a tag group g at round t:

\epsilon_{g,t} = \frac{1}{n_g}\sum_{i \in V_{\mathrm{feedback},g}} (1 - c_{i,t}), \qquad S_{g,t} = \epsilon_{g,t} + \alpha\,\frac{N^{1\to 0}_{g,t}}{n_g}

Here c is 1 if question i is answered correctly, and N counts questions that were correct at round t−1 but wrong at round t (regressions). Quotas are proportional to S, capped by available questions, and groups too small to trust back off to their parent tag. Within a group, questions are ranked by past errors.

| Element | MedEvo paper | This plan |
| --- | --- | --- |
| Tags | 4 axes: modality, anatomy, disease, difficulty | SLAKE fields: modality, location (organ), content type |
| Feedback set | 5,000 held-out questions | SLAKE official validation split (English) |
| Training targets | Correct rollouts + auditor-guided repairs | Correct self-rollouts only (STaR-style rejection sampling) |
| Error-type feedback | Yes, from GPT auditor | No |
| Regression term (α) | Used from round 2 | α = 0 in round 1; α = 1 in optional round 2 |
| Training | Full SFT from base, each round | LoRA SFT from base, each condition |
| Model | Qwen3.5-9B / 35B / 397B | Small Qwen vision-language model (Section: Compute) |

The tested hypothesis: at the same number of training examples, selecting by tag-level feedback beats random selection on held-out test accuracy.

## Experimental design

One benchmark (SLAKE, English) is run end to end; VQA-RAD is added only if time remains. SLAKE is chosen because every question already carries modality, organ and content-type labels, so no tagging model is needed. The paper reports Qwen3.5-9B on SLAKE at 76.80 → 78.23 after 3 rounds, a reference point but not directly comparable.

Data splits (verify counts and field names when loading; the HF copy of SLAKE mixes English and Chinese, so filter on the language field):

| Role | Source | Use |
| --- | --- | --- |
| Training pool T | SLAKE train, English | Rollouts and selection |
| Feedback set V | SLAKE validation, English | Tag error rates only, never trained on |
| Test | SLAKE test, English (~1,061 questions) | Final reporting only, never used for selection |

Tag groups: single-axis groups for modality (CT, MRI, X-ray), organ/location and content type (e.g. abnormality, organ, position, modality, plane, size, quantity, KG). A group with fewer than 20 feedback questions backs off to its axis-level total. Closed vs. open answer type is kept for reporting, not for selection.

Conditions. Every trained model starts from the same base checkpoint and uses the same budget B of training examples (default B = 1,500; lower it if few correct rollouts exist).

| ID | Condition | What it tests |
| --- | --- | --- |
| C0 | Base model, zero-shot | Starting point |
| C1 | Random selection, B examples | Control |
| C2 | Navigation selection (Eq. 15, α = 0), B examples | Main hypothesis |
| C3 | All correct rollouts from the pool | Upper reference: more data, no selection |
| C4 (optional) | Round 2: re-run feedback on C2, α = 1, retrain from base | Effect of the regression term |
| C5 (optional) | Qwen API zero-shot (Prof. Zhang's suggestion) | Strong baseline row |

Budget unit. B counts accepted training examples, not selected questions. Weak tag groups yield fewer correct rollouts, so navigation must oversample questions until B examples are accepted. Record how many questions each condition needed; this is a finding in itself.

Metrics:

- Closed-ended accuracy (exact match after normalisation, mainly yes/no).

- Open-ended accuracy (normalised exact match) plus token recall, as in MedEvalKit-style evaluation.

- Overall accuracy and per-content-type accuracy.

- Paired bootstrap 95% CI for C2 − C1 (10,000 question resamples, as in the paper's Table 3).

- Mean ± SD over 3 training seeds for C1 and C2.

## Compute and environment

Pick the tier first; it decides the model size and how much of the plan fits by Monday. A rented 24 GB GPU (e.g. RTX 4090 on AutoDL or a similar platform in China) is enough for the full plan with a 3B model.

| Tier | Hardware | Model | What fits by Monday |
| --- | --- | --- | --- |
| 0 | No GPU / free Colab T4 (16 GB) | 3B, fp16 inference only | C0 + feedback gap table (steps 1–4) |
| 1 | One 24 GB GPU (4090, L4, A10) | 3B: vLLM inference + LoRA | Full plan C0–C3, 3 seeds |
| 2 | One 40–80 GB GPU (A100, H800) | 7B LoRA, or 3B with more seeds | Full plan + C4, VQA-RAD |

Model choice. The paper uses Qwen3.5. Check on Hugging Face or ModelScope which Qwen vision-language sizes are released (including the "Qwen-3.8" Prof. Zhang mentioned) and pick the smallest that fits the tier. Qwen2.5-VL-3B-Instruct / 7B-Instruct are safe fallbacks with mature vLLM and ms-swift support. Report the exact model ID used.

Setup (Linux, CUDA GPU):

conda create -n medevo python=3.10 -y && conda activate medevo
pip install torch torchvision          # match the CUDA version of the machine
pip install vllm transformers accelerate datasets qwen-vl-utils
pip install ms-swift                    # same training framework as the paper
pip install pandas numpy scipy scikit-learn tqdm
pip freeze > requirements.lock.txt     # record exact versions for the report

export HF_ENDPOINT=https://hf-mirror.com   # if huggingface.co is slow from China
mkdir -p medevo-lite/{data,scripts,outputs,ckpt,logs}

If vLLM fails to install or run on the machine, fall back to plain transformers generation for inference; it is slower but the scripts stay the same. Keep the ms-swift version fixed for the whole run and check training flags against its docs for that version.

## Pipeline, step by step

Nine scripts, run in order. Each writes its output to disk, so any step can be re-run alone.

- 00_download.py — get SLAKE. Download from the Hugging Face SLAKE mirror (or the official SLAKE site), unzip the images, keep English rows only. Save data/{train,val,test}.jsonl with fields: qid, image path, question, answer, answer_type, modality, location, content_type.

  - Check: print row counts and the value counts of each tag field. Stop if any split is empty or tags are missing.

- 01_build_groups.py — define tag groups. One group per value of modality, location and content_type. Groups with fewer than 20 validation questions back off to the axis total. Save data/groups.json.

- 02_eval.py — evaluate a model on a split. One fixed prompt for every condition: ask for brief reasoning, then a final line Answer: <answer>. Greedy decoding (temperature 0). Parse the final answer, normalise (lowercase, strip punctuation and articles), score closed and open questions.

  - Run C0 on val and test: python scripts/02_eval.py --model <base> --split val and --split test.

  - Save per-question predictions as outputs/<condition>_<split>.jsonl, never only the summary.

- 03_gap_analysis.py — feedback diagnosis. From the C0 predictions on val, compute the error rate per tag group (Eq. 14). This is Table 2.

- 04_rollouts.py — generate candidate training targets. For every pool question, sample k = 4 responses from the base model (temperature 0.8). Keep responses whose parsed answer matches the gold answer. Record, per question, how many of the 4 failed (the "historical error" used for ranking).

- 05_select.py — build training sets. Creates data/sft_random_s{1,2,3}.jsonl, data/sft_nav.jsonl and data/sft_all.jsonl in ms-swift format, one correct response per question (see sketch below).

- 06_train.sh — LoRA SFT from the base model. Same hyperparameters for every condition; only dataset and seed change.

- 07_eval_all.sh — evaluate every checkpoint on val and test with 02_eval.py.

- 08_tables.py — results. Builds Tables 1–5, paired bootstrap CI for C2 − C1, and mean ± SD over seeds.

Selection sketch (05_select.py, navigation branch):

# err[g]: error rate of group g on the feedback set (from step 4)
# cands[g]: pool questions in group g that have >=1 correct rollout,
#           sorted by number of failed rollouts (most failures first)
score = {g: err[g] + alpha * regress_rate.get(g, 0.0) for g in groups}
total = sum(score.values())
quota = {g: round(B * score[g] / total) for g in groups}
chosen = []
for g in sorted(groups, key=score.get, reverse=True):
    take = [q for q in cands[g] if q not in chosen][:quota[g]]
    chosen += take
# redistribute unused quota to remaining questions by score until len(chosen) == B
# a question in several groups is counted once

Training command (check flags against the installed ms-swift version):

swift sft \
  --model <base_model_id> \
  --train_type lora \
  --dataset data/sft_nav.jsonl \
  --num_train_epochs 2 \
  --learning_rate 1e-4 \
  --per_device_train_batch_size 2 \
  --gradient_accumulation_steps 8 \
  --torch_dtype bfloat16 \
  --seed 1 \
  --output_dir ckpt/nav_s1

ms-swift dataset rows look like {"messages": [{"role": "user", "content": "<image>Question..."}, {"role": "assistant", "content": "...reasoning... Answer: yes"}], "images": ["data/imgs/xmlab1/source.jpg"]}. Merge the LoRA weights (or pass the adapter to vLLM) before evaluation.

## Weekend timeline

The critical path is base-model evaluation by Saturday noon; everything after it depends on those predictions. If training is not finished by Sunday night, Monday's email sends Tables 1–2 plus the partial Table 3 and a dated plan for the rest.

Friday 30 Oct (evening)

- ☐ Rent or confirm the GPU; install the environment; save requirements.lock.txt

- ☐ Download SLAKE, filter English, check split sizes and tag fields (step 1)

- ☐ Build tag groups (step 2)

Saturday 31 Oct

- ☐ Base-model eval on val and test, C0 (step 3) — done by noon

- ☐ Feedback gap table (step 4) → Table 2 drafted

- ☐ Rollouts on the training pool, k = 4 (step 5)

- ☐ Build training sets: random × 3 seeds, navigation, all (step 6)

- ☐ Start training C1 seed 1 and C2 seed 1 overnight (step 7)

Sunday 1 Nov

- ☐ Evaluate seed-1 checkpoints; sanity-check that numbers are plausible

- ☐ Train and evaluate C1/C2 seeds 2–3 and C3

- ☐ Optional if time: C4 (round 2, α = 1), VQA-RAD, C5 (Qwen API baseline)

- ☐ Run 08_tables.py; write the report draft

Monday 2 Nov (morning)

- ☐ Re-read the report against the tables; check every number

- ☐ Email Prof. Zhang: report PDF, tables, link to the code repo, run log

## Result tables to fill

Five tables, filled by 08_tables.py. Accuracy in %, differences in percentage points (pp).

Table 1 — Base model (C0) zero-shot accuracy

| Split | Closed | Open | Overall | N questions |
| --- | --- | --- | --- | --- |
| Feedback (val) |  |  |  |  |
| Test |  |  |  |  |

Table 2 — Capability gaps on the feedback set (C0), sorted by error rate

| Axis | Tag group | N | Error rate | Navigation quota (of B) |
| --- | --- | --- | --- | --- |

Table 3 — Main comparison on SLAKE test (equal budget B)

| Condition | Training examples | Closed | Open | Overall (mean ± SD, 3 seeds) | Δ vs C0 |
| --- | --- | --- | --- | --- | --- |
| C0 Base | 0 |  |  |  | — |
| C1 Random | B |  |  |  |  |
| C2 Navigation | B |  |  |  |  |
| C3 All correct rollouts |  |  |  |  |  |

Under Table 3: C2 − C1 with 95% paired bootstrap CI.

Table 4 — Per-group change on test (C1 vs C2)

| Tag group | N test | C0 | C1 | C2 | C2 − C1 | Targeted by navigation? |
| --- | --- | --- | --- | --- | --- | --- |

Table 5 — Data statistics per condition

| Condition | Questions sampled | Questions with ≥1 correct rollout | Accepted examples | Share from weakest 3 groups |
| --- | --- | --- | --- | --- |

Optional rows: C4 (round 2), C5 (Qwen API zero-shot), and a reference line with the paper's Qwen3.5-9B SLAKE numbers (76.80 → 78.23), marked as not directly comparable.

## Analysis, risks and report

Points for the personal analysis (from the paper, to discuss next to the results):

- In the paper's Table 5, removing error-type feedback drops R3 to 66.21, below the R1 starting point of 67.22. Removing medical tags still gives 67.53, and full MedEvo gives 69.12. Tag-only navigation, as done here, may therefore show a small effect; a null result is consistent with the paper.

- Weak groups produce fewer correct rollouts, so navigation buys fewer usable examples per sampled question (Table 5). This echoes the paper's point that repair success does not imply learning value.

- The paper's "longest 8k vs random 8k" result confounds length with difficulty, as the authors note.

- Per-benchmark gains in the paper are not monotonic (e.g. VQA-RAD 68.47 → 68.06 from R1 to R2). Qwen3.5-35B's base SLAKE score (70.10) is below the 9B model's (76.80), which may be an evaluation artifact.

- Seed variance is reported only for the 9B model (69.09 ± 0.24 over 3 runs).

Risks and fallbacks:

| Risk | Fallback |
| --- | --- |
| No GPU in time | Tier 0: deliver C0 + gap table, with the training plan and cost estimate |
| Base model already near ceiling on easy groups | Report per-group results; focus analysis on open-ended and weak groups |
| Too few correct rollouts in weak groups | Raise k to 8 for those groups only, or lower B; report both |
| Answer parser misreads outputs | Hand-check 50 predictions per condition before trusting numbers |
| C2 − C1 CI includes zero | Report it as such; do not tune on test to make it significant |
| Training not done by Monday | Send Tables 1–2, partial Table 3, and a dated plan for the rest |

Rules for honest evaluation: test predictions never feed selection or hyperparameters; all conditions share prompt, parser, decoding and training settings; every number in the report comes from a saved prediction file.

Report outline (2–3 pages):

- Task and scope: re-implementation of Data Navigation, what was kept and dropped, and why.

- Setup: model ID, data splits, tag groups, conditions, hyperparameters, hardware, versions.

- Results: Tables 1–5.

- Analysis: whether navigation beat random at equal budget, which groups moved, and how this relates to the paper's Table 5.

- Limitations and next steps: no auditor or repair, one benchmark, small model; next would be adding a cheap auditor (e.g. a Qwen API model) to test error-type feedback.

- Appendix: run log, seeds, link to code.